Park Planning Meeting for Mini-Park

Aug 2, 6-7:15pm

Attending:  David, Isabelle, Paul, Jeff, JD, Jean, Juan (on phone)

- Agreed to ask CCG for $50-60K.
- Agreed to focus on the north end of the park and save the middle for phase 3.
- Agreed to start writing requests to other funders.
- Understand that Jeff donated $20K to phase 1 in order to create the stone wall.
- Agreed to plan on a neighborhood "garage" sale on a series of tables in front of the park.  To take place in September (let's pick a date)
- Jeff will ask SFPT person (Julia? Karen?) for additional funding resources.
- Jeff will come up with new plan and budget.
- JD will send Jeff her photoshop work.
- Need to have a meeting with NPC and Steve Cismowski to get buy in on the latest plan.  Can we set this up after Aug 22?
- Agreed that lighting is important and needs to be figured in, but may need to come from another funding source.
- Agreed that dogs should not use activity court.